TINYDERM LAB

Codex Project Handoff

Autonomous Local Medical-Image Compression Research Prototype

Research objective

Measure how much useful medical-image classification capability can be retained in a very small, fast, CPU-friendly model that runs entirely on an ordinary computer.

RESEARCH-ONLY PROTOTYPE This system must not be presented or used as a clinical diagnostic product or as a substitute for qualified medical judgment.

Prepared for autonomous implementation by Codex

# 1. Mission and Definition of Done

Build an end-to-end local research environment that downloads an expert-labelled public dermatology dataset, trains an intentionally small classifier, monitors every stage through a local dashboard, evaluates the final model on a sealed holdout set, exports CPU-friendly artifacts, and records exactly where the model succeeds or fails.

Create the complete repository and local Python environment.

Acquire and verify the official dataset.

Create a leakage-safe 90% development / 10% final holdout split.

Start the monitoring portal before data preparation and training.

Train and validate a tiny student model using only the development pool.

Retrain the selected configuration on the complete 90% development pool.

Export and benchmark the final local CPU model.

Evaluate the sealed 10% exactly once and preserve every prediction.

Generate deterministic error analysis and improvement recommendations.

Leave the finished dashboard running with results and artifacts accessible.

Codex must not stop after generating scaffolding. The project is complete only when the program itself can launch and run the experiment end to end.

# 2. Dataset and Classification Task

## 2.1 Dataset

Use the official ISIC 2018 Challenge Task 3 training data / HAM10000 collection. Prefer official ISIC Archive or challenge sources and preserve provenance.

| Item | Requirement |
| --- | --- |
| Dataset | ISIC 2018 Task 3 / HAM10000 |
| Expected images | 10,015 dermoscopic images |
| Distinct lesions | Approximately 7,470 lesion IDs |
| Primary task | Seven-class lesion classification |
| License | CC-BY-NC research dataset |
| Raw storage | data/raw/isic2018/ |

## 2.2 Official class labels

MEL
NV
BCC
AKIEC
BKL
DF
VASC

Do not replace the primary seven-class task with a homemade benign/malignant mapping. A melanoma-versus-rest view may be added later as a clearly labelled secondary analysis.

## 2.3 Acquisition order

Official ISIC CLI filtered to collection 66.

Official ISIC Archive API for collection 66.

Official ISIC 2018 Task 3 archive.

Do not silently switch to a third-party mirror. If an official source is unavailable, log the fallback prominently in both the portal and provenance file.

data/provenance.json

source

collection ID

download timestamp

file count

license

metadata files used

hashes where practical

# 3. Experimental Split and Holdout Integrity

Multiple images can represent the same lesion. The split must therefore be performed by lesion_id, never by image alone.

Critical rule: no lesion_id may appear in more than one split.

data/splits/split_manifest.csv

Columns:
image_id
lesion_id
class_label
split
source_path

## 3.1 Permanent 90/10 split

90% DEVELOPMENT pool

10% SEALED FINAL HOLDOUT

Default seed: 42

Use group-aware stratification and preserve class proportions as closely as possible.

If rare classes prevent a satisfactory split, search deterministic seeds and select the split minimizing class-distribution deviation while preserving strict lesion grouping. Log the selection method.

split_manifest.sha256
holdout_lock.json

{
  "split_hash": "...",
  "holdout_image_count": 0,
  "holdout_lesion_count": 0,
  "class_counts": {},
  "created_at": "...",
  "consumed": false
}

## 3.2 Validation inside the 90%

For model development, temporarily divide the 90% development pool into approximately 90% temporary training and 10% validation, also grouped by lesion ID. This yields roughly 81% train / 9% validation / 10% sealed holdout across the full dataset.

Use validation for early stopping, augmentation choices, class weighting, calibration, model selection, and quantization selection.

After selecting the recipe, initialize a fresh model and retrain on the entire 90% development pool.

Do not access the 10% holdout during retraining.

Run the final holdout exactly once after the deployable artifact has been selected.

# 4. Tiny Student Model

Use MobileNetV3-Small as the primary deployable baseline because the purpose is to test the accuracy/resource tradeoff of a genuinely small model, not to chase the largest possible benchmark score.

timm: mobilenetv3_small_100
Input: 224 x 224 RGB
Initialization: ImageNet pretrained
Output classes: 7

## 4.1 Required measurements

parameter count

MACs/FLOPs where available

FP32 model size

INT8 model size

peak training RAM

peak inference RAM

CPU latency

throughput

validation and holdout metrics

# 5. Training Configuration

seed: 42
model:
  name: mobilenetv3_small_100
  pretrained: true
  image_size: 224
  classes: 7
training:
  head_epochs: 3
  finetune_max_epochs: 20
  early_stopping_patience: 5
  optimizer: adamw
  scheduler: cosine
  weight_decay: 0.01
evaluation:
  headline_metric: macro_f1

Use separate learning rates for the new classification head and the pretrained backbone.

Stage 1: freeze the backbone and train only the classifier head.

Stage 2: unfreeze the backbone and fine-tune the complete network.

## 5.1 Hardware detection

NVIDIA CUDA if available

Apple MPS if available

CPU otherwise

Do not require a GPU. Batch size must be detected dynamically. If an out-of-memory event occurs, halve batch size automatically and resume safely.

## 5.2 Class imbalance

HAM10000 is significantly imbalanced. Use class-weighted cross-entropy for the first baseline, with weights derived only from development/training data. Make imbalance handling configurable for later comparison with weighted sampling or focal loss.

## 5.3 Augmentation

horizontal flip

vertical flip

modest rotation

modest crop/scale

restrained brightness/contrast variation

Avoid extreme hue or color alterations by default because color may carry medically relevant visual information. Validation and holdout transforms must be deterministic.

# 6. Autonomous Local Portal

Use Streamlit unless there is a strong technical reason to use another lightweight local UI. Bind to localhost only.

Host: 127.0.0.1
Port: 8501
Launch command: python run.py

## 6.1 run.py behavior

Initialize the experiment database.

Start the portal as a subprocess.

Wait until the portal is responsive.

Open the default browser automatically.

Start the pipeline worker.

Monitor the worker and record failures.

Leave the portal running after completion.

## 6.2 Pipeline states

SETUP
DOWNLOADING
VERIFYING
PREPARING
SPLITTING
TRAINING_HEAD
FINETUNING
SELECTING_MODEL
RETRAINING_90_PERCENT
EXPORTING
QUANTIZING
FINAL_HOLDOUT
BENCHMARKING
COMPLETE
FAILED

# 7. Dashboard Requirements

## 7.1 Overview

current pipeline stage and overall progress

dataset source, image count, lesion count, class distribution

hardware, CPU, RAM, accelerator

Python/PyTorch versions

run ID and seed

development and holdout counts

visible holdout status: SEALED or CONSUMED

## 7.2 Live training

epoch and batch progress

training and validation loss

macro F1

balanced accuracy

per-class recall

learning rate

images/second

CPU usage

RAM and process RSS

GPU utilization and memory if present

## 7.3 Final holdout

macro F1

macro precision

macro recall

balanced accuracy

ordinary accuracy

per-class recall/sensitivity

per-class specificity

one-vs-rest ROC-AUC where valid

confusion matrix

calibration curve

confidence distribution

Macro F1 and balanced accuracy must be the headline metrics. Plain accuracy may be shown, but not as the primary result.

## 7.4 Error explorer

image_id
lesion_id
true_class
predicted_class
probability_true
probability_predicted
all_probabilities
confidence
entropy
correct

filter by true class

filter by predicted class

sort by confidence

highest-confidence wrong predictions

lowest-confidence correct predictions

largest confusion pairs

image thumbnail beside truth, prediction, and probability vector

# 8. Resource Footprint and Local Cost

Resource use is a first-class research result, not an afterthought. Sample system usage throughout training and benchmark the deployed model independently.

CPU %

system RAM

process RSS

GPU utilization if present

GPU memory if present

disk usage

images/second

total training wall time

Final inference benchmark must measure:

model file size

peak RAM

cold latency

warm latency

mean latency

p50 latency

p95 latency

throughput

# 9. Experiment Database and Run Artifacts

runs/experiments.sqlite

## 9.1 Suggested tables

runs

epochs

predictions

resource_samples

events

artifacts

## 9.2 Per-run bundle

runs/<run_id>/
  config.yaml
  environment.txt
  system.json
  split_hash.txt
  training_history.csv
  final_metrics.json
  classification_report.csv
  confusion_matrix.csv
  predictions_holdout.csv
  resource_summary.json
  model_manifest.json
  improvement_report.md
  logs/
  models/
  plots/

Record the exact OS, CPU, RAM, accelerator, Python version, PyTorch version, timm version, dependency versions, random seed, split hash, pretrained weight source, and training configuration.

# 10. Export, Quantization, and CPU Benchmark

## 10.1 Export formats

PyTorch checkpoint

TorchScript if cleanly supported

ONNX FP32

ONNX INT8 if quantization succeeds

Quantization calibration may use development data only. Never use the sealed holdout for calibration or model selection.

## 10.2 CPU benchmark

Runtime: ONNX Runtime
Batch size: 1
Warm-up: required
Timed passes: at least 200 if practical
Test modes: single CPU thread and default thread configuration

mean latency

p50

p95

images/second

memory

model size

# 11. Deterministic Improvement Analysis

Generate improvement_report.md automatically without calling an LLM. The report must identify evidence, not claim unsupported causal certainty.

| Check | Required behavior |
| --- | --- |
| Class imbalance warning | Flag classes with very small sample counts and disproportionately low recall. |
| Overfitting warning | Flag continued training improvement while validation performance worsens over multiple epochs. |
| Underfitting warning | Flag cases where training and validation remain similarly weak. |
| Confusion-pair warning | Rank the largest off-diagonal confusion-matrix pairs and their rates. |
| Confidence warning | Identify high-confidence errors, low-confidence correct predictions, and poor calibration. |
| Rare-class warning | Warn when sample size is too small for stable conclusions. |
| Quantization warning | Compare validation quality before and after INT8 conversion. |
| Runtime warning | Separate image decoding, preprocessing, model inference, and postprocessing costs where practical. |

# 12. Holdout Governance

The final 10% is not a tuning set. Protect it programmatically and visibly.

Verify the split hash before evaluation.

Log the exact unlock event.

Evaluate the complete holdout once.

Save every prediction and metric.

Change holdout_lock.json to consumed: true.

Show HOLDOUT STATUS: CONSUMED in the dashboard.

If later model changes are specifically motivated by patterns discovered in the final 10%, mark the original holdout as benchmark-consumed. For a scientifically clean next generation, use a new untouched external benchmark rather than pretending the first holdout remains unseen.

# 13. Phase 2: Specialist-Teacher Distillation

Do not block the initial baseline on this phase. Design the code so a specialist teacher can be added later without restructuring the project.

tinyderm/teachers/base.py

class Teacher:
    def predict(self, images): ...
    def embed(self, images): ...

## 13.1 Derm Foundation

Future experiment: use a dermatology-specific foundation model to generate embeddings or teacher probabilities, cache those outputs once, and distill the knowledge into the same tiny MobileNet student. Ground-truth dataset labels remain authoritative.

image -> Derm Foundation -> teacher probabilities / embeddings
                         |
                         v
       MobileNetV3-Small student
                         |
                         v
               local CPU inference

The deployable system must not require the heavyweight teacher after training.

## 13.2 Distillation loss

Loss = alpha * CrossEntropy(student, true_label)
     + (1 - alpha) * KL(student_soft, teacher_soft)

Temperature and alpha must be configurable. Teacher output supplements known labels; it never replaces them.

# 14. Phase 3: Hunch-Style Embedding Experiment

Prepare a later comparison that more directly tests the Hunch concept: image embedding plus a tiny classifier. Do not assume it will outperform the MobileNet baseline.

image -> EmbeddingGemma 2 -> embedding -> tiny classifier

Compare embedding sizes such as 768, 512, and 256 dimensions.

Measure macro F1, balanced accuracy, RAM, model footprint, and CPU latency.

Select the approach with the best accuracy/resource ratio, not the most fashionable architecture.

# 15. Project Structure

tinyderm-lab/
|-- README.md
|-- pyproject.toml
|-- run.py
|-- config/
|   `-- default.yaml
|-- app/
|   `-- dashboard.py
|-- tinyderm/
|   |-- acquisition.py
|   |-- provenance.py
|   |-- split.py
|   |-- dataset.py
|   |-- augment.py
|   |-- model.py
|   |-- train.py
|   |-- evaluate.py
|   |-- metrics.py
|   |-- export.py
|   |-- quantize.py
|   |-- benchmark.py
|   |-- resources.py
|   |-- experiment_db.py
|   |-- analysis.py
|   |-- pipeline.py
|   `-- teachers/
|       |-- base.py
|       `-- __init__.py
|-- data/
|   |-- raw/
|   |-- processed/
|   `-- splits/
|-- runs/
|-- tests/
`-- scripts/

# 16. Environment, Dependencies, and Launchers

Target Python 3.11 or 3.12. Prefer uv for environment management, with venv + pip as fallback.

torch
torchvision
timm
numpy
pandas
scikit-learn
Pillow
albumentations
PyYAML
streamlit
plotly
psutil
onnx
onnxruntime
tqdm

Optional: codecarbon and pynvml. Do not install large foundation-model frameworks for the first baseline unless required.

## 16.1 Convenience launchers

Windows: start_tinyderm.bat, start_tinyderm.ps1
macOS/Linux: start_tinyderm.sh
All launchers ultimately execute: python run.py

The system must be resumable. Completed downloads, manifests, safe checkpoints, and completed stages should be detected and reused rather than recreated.

# 17. Failure Handling and Required Tests

## 17.1 Failure behavior

Save the traceback.

Write the error to SQLite.

Set pipeline state to FAILED.

Keep the portal running.

Display the failing stage and log path.

Preserve resumable work.

## 17.2 Automated tests

Split leakage test: no lesion_id crosses splits.

Holdout protection test: training/validation loaders cannot access holdout rows.

Dataset sanity test: expected metadata and images agree.

Label test: only expected classes are present.

Reproducibility test: same seed and manifest logic reproduce the same split hash.

Model smoke test: one complete forward/backward batch.

Export smoke test: ONNX produces seven outputs.

Prediction parity test: PyTorch and ONNX results are reasonably close.

Database test: training events and predictions persist correctly.

# 18. Final Dashboard Result Card

TinyDerm Research Prototype - COMPLETE

Dataset: ISIC 2018 / HAM10000
Development: ____ images / ____ lesions
Final holdout: ____ images / ____ lesions
Student: MobileNetV3-Small
Parameters: ____
FP32 size: ____ MB
INT8 size: ____ MB
CPU p50: ____ ms
CPU p95: ____ ms
Macro F1: ____
Balanced accuracy: ____
Holdout: CONSUMED

Provide direct access from the dashboard to the full report, error explorer, confusion matrix, resource report, predictions CSV, training history, model files, experiment configuration, and improvement report.

# 19. What Counts as Success

The project is successful only if it produces evidence about both quality and deployment cost. It must answer:

How accurately can a roughly 2.5M-parameter student classify the seven lesion categories?

Which classes does it handle well, and which does it confuse?

How strongly does class imbalance affect the errors?

How calibrated are the confidence scores?

How much RAM is needed for local inference?

How many milliseconds does a CPU prediction take?

How large is the deployable artifact?

Does INT8 quantization improve size or latency without unacceptable quality loss?

Can inference operate completely offline?

Is the accuracy/resource ratio promising enough to justify specialist-teacher distillation?

Can a future dermatology foundation model or Hunch-style embedding improve the tiny student while keeping deployment cost almost unchanged?

# 20. Final Codex Execution Directive

Proceed autonomously. Do not merely explain how to build the project. Create it, install it, test it, run it, and leave the monitoring portal open with the completed results.

Create the repository and files.

Install the local environment.

Write and run automated tests.

Acquire the official dataset.

Verify provenance and integrity.

Create and lock the lesion-grouped split.

Launch the local portal and open the browser.

Start the training pipeline.

Select the model using development validation only.

Retrain from scratch on the complete 90% development pool.

Export and quantize the deployable model.

Unlock and evaluate the final 10% exactly once.

Benchmark local CPU inference.

Generate deterministic improvement analysis.

Leave the completed dashboard running.

Do not upload medical images, dataset contents, or experiment data to third-party inference APIs. The first prototype must operate locally.

If an official dataset or model requires a manual license/terms acceptance that cannot legally or technically be automated, stop only at that specific action, tell the user exactly what must be accepted, and make the pipeline immediately resumable afterward.

# Appendix A. Reference Targets

These references are included so Codex can verify current acquisition and model interfaces during implementation:

ISIC Archive collection 66 / ISIC 2018 Task 3 / HAM10000

timm MobileNetV3-Small model family

ONNX Runtime for final CPU benchmarking

Google Derm Foundation as an optional later specialist teacher

EmbeddingGemma 2 / Hunch-style embedding classifier as an optional later comparison